## Slide 1
Case # | Case Description | Mitigation Plan
Case A | Input data from the administrator (spoofed) is compromised towards the Mannequin | - Use Biometric or 2 Factor Authentication to double check the identity of the administrator accessing the device. - Use timer based solution to ensure transactional authentication.
Case B | Reliability of OEM (Original Equipment Manufacturer) via upgrades OTA (Over The Air) | - Sequential upgrade so that process uses the md5 hash of the previous image to flash the new image. - Hardware combination to factory reset(ability to roll-back in case of failure) to ensure device consistency
Case C | DoS attack during emergency incident or critical examination | - Design the ability to override and hijack the system in case of an emergency by employing physical least proximity based solution.
Case D | Intercept personal information with Man in the Middle attack during information transfer | - Avoid transfer in plain text by implementing tunnel based solution (like IPSec etc) to encrypt communications.
DREAD Analysis | Compromising a Medical Mannequin

## Slide 2
Case # | Damage potential | Reproducibility | Exploitability | Affected users | Discoverability | Total | Rating
Case A | 3 | 2 | 2 | 1 | 2 | 13 | High Risk
Case B | 3 | 1 | 1 | 3 | 1 | 9 | Medium Risk
Case C | 1 | 3 | 3 | 3 | 3 | 13 | High Risk
Case D | 2 | 2 | 3 | 3 | 2 | 12 | High Risk
Risk Rating Matrix
12 to 15 | High Risk
8 to 11 | Medium Risk
5 to 7 | Low Risk
Group 2: Lukasz, Raquel, Spiros, Vaibhav